## Slide 1
The Agile Team
Scrum Meeting
Sprint Review
Retrospective
Scrum Master
Developer
Tester
Product Owner
The Scrum-agile Team
A brief look at the roles within the team and how agile compares to the waterfall methodology in software development
Presented by Jared Hodgkins

## Slide 2: What is Agile, What is Scrum?
Agile
Agile is a philosophy that can be applied to any form of project management while being especially useful for the software development lifecycle because it:
Encourages iteration and collaboration
Breaks complex tasks into smaller pieces
Allows for (and expects) flexibility to changing requirements throughout the process
Favors incremental progress by producing small, working deliverables
Integrates the end users, clients, and their feedback with the development team throughout development
Scrum
Scrum is a framework that is used to define how projects can be successful and managed by implementing structured meetings, tools to help organize the project’s processes, and roles for the team members.
Where agile is more of a mindset and way of thinking, scrum on the other hand is the box of tools and strategies that help individuals and teams to become agile and stay agile!

## Slide 3: Scrum Team Roles (1 of 2)
Product Owner
The product owner is ultimately responsible for the entirety of the product and its deliverables. They are the figure head of the product and communicate directly with stakeholders and clients. From these conversations the product owner will translate client/stakeholder requests into user stories for the scrum team to consume and work with. These user stories are added to the product backlog, which the product owner is also responsible for managing based on the current “sprint” of work.
Scrum Master
The scrum master is responsible for making sure that the 15-minute daily scrum meeting takes place, educating and coaching the team on scrum principles, helping the team through difficulties by being a servant leader and removing obstacles that are impeding the progress of any (or all) of the team members.
Some scrum masters may also be responsible for helping the product owner with the product backlog as well.

## Slide 4: Scrum Team Roles (2 of 2)
Developer
The developer is responsible for participating in the daily scrum meetings by expressing what they have been working on, what they plan to work on for the day, and letting the team know if there’s any obstacles that they are facing.
Their day-to-day requirements are writing the code that makes up the application (product) and making sure it passes all tests, sometimes even writing the tests themselves as well. Developers are self-organizing and know what needs to get done or know how to find out.
Tester
The tester is an extension of the developer and is not always its own role within the scrum team. Testers are responsible for writing test code that the product’s code will run against, earning a pass or fail status. Testing ensures that the final product is robust and resilient to invalid data entry, proving that it behaves in ways that are expected, and not in ways it’s expected not to.
Testers communicate closely with the product owner to make sure that all requirements are adequately met.

## Slide 5: The Agile-Scrum Phases of SDLC
Planning
This phase is a bit light in agile, but still important. In agile the product owner will meet with clients and collect information to understand the product and features they are looking for. The main thing in agile regarding planning is doing just enough of it but then getting to work and producing a working product through iteration.
Designing
In scrum, once the backlog and user stories have made it to the developers, they will then meet to discuss the overall architecture of the product during their sprint planning. The developers in scrum are self-organizing so it’s up to them to work together to decide on how the product should be designed to meet the goals of the client.
Testing
This phase is closely tied to the building phase, as an agile project will constantly be tested as progress is made. This ensures that changes to the code meet the requirements and aren’t causing the rest of the product to behave in ways it shouldn’t. Typically, a test or suite of tests is made for each user story or feature, and updates to the code will be run against it.
Defining
After meeting with the clients and gathering information, the product owner figures out what the features needed are, converts them to user stories and decides which tasks are feasible to work on within a timeframe while building the product backlog before it’s then delivered to the rest of the team.
Building
The building phase is the heaviest phase in agile. Emphasis is placed on tackling the development of a product and delivering small, individual features that can be shown off at regular intervals. Building in agile is a very iterative process that breaks up complex tasks into smaller chunks so that progress can be measured daily or multiple times per day.
Deployment
In agile deployments are made more frequently throughout iteration due to the nature of sprints. There are certain features and goals that are to be met during each sprint, which last typically from1-4 weeks. At the end of each sprint there is expected to be a release that meets these requirements which is shown off to the stakeholders and clients to get feedback and to have a proof of progress being made.

## Slide 6: How Does Agile Differ From Waterfall?
The biggest difference between agile and waterfall is that instead of giving each phase of SDLC its own specific allocation of time, in agile we take all the phases and pack them into several micro units with the expectation that all phases are always more or less active.
One major way waterfall would differ in relation to the main point above is that we might over engineer the product upfront during our planning phase, because we won’t have the opportunity to plan later in the development. This could be a blessing and a curse, but it means that once we have left the planning stage, we are no longer taking new requests from the clients about additional features. What has been agreed upon up to the point of the phase ending is what the team will work on to deliver. This unfortunately means we may deliver a product that the client doesn’t necessarily want in the end. The one upside though is that we will have created extensive documentation and a fleshed-out design document outlining the product before pressing forward. This keeps the project black or white and we don’t need to worry about changes being made.
No going back…

## Slide 7: So… Agile or Waterfall?
Choosing agile in most situations over waterfall is sensible because it is a much more flexible approach to project management that allows a product to grow from an idea or set of ideas and then evolve naturally over time.
As the product develops, we can get feedback that directly shapes the next course of action: either turning a complete disaster-to-be around, or just simply adding a bit of quality of life or even some extra flare to the existing product.
At the end of the day agile is all about adapting to change, and change is something that is happening quickly in the modern world so we should choose methods that embrace it.
Choosing waterfall in situations where the entire team was already familiar and proven extremely successful might make more sense to just capitalize on the team’s track record and expertise on product delivery.
It might also be wise to select waterfall when the clients themselves are expecting the development process to work in this fashion or need extensive documentation up front before development is underway.

## Slide 8: References
General information gained from the following sources:
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
Tutorials Point. (2017). SDLC - Overview. TutorialsPoint., from https://www.tutorialspoint.com/sdlc/sdlc_overview.htm
Waterfall of Parcines Alto Adige Italy Photo by Giovanni Ussi